## Slide 1: Cost-Benefit Analysis

## Slide 2: Cost-Benefit Analysis
Cost/benefit analysis, comparing
  Expected costs
  Expected benefits
Issues
  Estimating costs
  Estimating benefits
Use of financial models to evaluate

## Slide 3: Cash Flow Forecasting
Indicates when expenditure and income will take place

## Slide 4: Cash Flow Forecasting
Cash Flow Analysis
Typically there are outgoing payments initially and then incoming payments
There might be additional costs at the end of the project life
Cash flow considerations
  Is initial funding for the project available?
  Is timing of incoming/outgoing cash flow in line with financial plans?
  If cash flow is critical, forecasting should be done quarterly or monthly
Risky/expensive projects might be funded using venture capital

## Slide 5: Example of Cash Flow Forecasts
Chapter 3-54
Year | Project 1 | Project 2 | Project 3 | Project 4
0 | -100,000 | -1,000,000 | -100,000 | -120,000
1 | 10,000 | 200,000 | 30,000 | 30,000
2 | 10,000 | 200,000 | 30,000 | 30,000
3 | 10,000 | 200,000 | 30,000 | 30,000
4 | 20,000 | 200,000 | 30,000 | 30,000
5 | 100,000 | 300,000 | 30,000 | 75,000
Net Profit | 50,000 | 100,000 | 50,000 | 75,000

## Slide 6: Cost-Benefit Evaluation Techniques
Costs and benefits have to be expressed using the same scale to be comparable
Usually expressed in payments at certain times (cash flow table)
Payments at different points in time are not comparable based only on the amount

## Slide 7: Cost-Benefit Evaluation Techniques
Time of payment should be considered
Techniques
  Net profit
  Payback period
  Return on investment
  Net present value

## Slide 8: Net Profit
Difference between total cost and total income
Pros: Easy to calculate
Cons
  Does not show profit relative to size investment (e.g., consider Project 2)
  Does not consider timing of payments (e.g., compare Projects 1 and 3)
Not very useful other than for quick rough evaluations

## Slide 9: Payback Period
Time taken to break even (To cover the invested amount)
Pros
  Easy to calculate
  Gives some idea of cash flow impact
Cons: Ignores overall profitability
Not very useful by itself, but a good measure for cash flow impact

## Slide 10: Return On Investment
Also known as the accounting rate of return (ARR)
Provides a way of comparing the net profitability to the investment required
The common formula
– ROI = (average annual profit/total investment) X 100

## Slide 11: Return On Investment
Pros: Easy to calculate
Cons
  Does not consider the timing of payments
  Misleading: does not consider bank interest rates
Not very useful other than for "back of envelope" evaluations

## Slide 12
Net Present Value
A project evaluation technique that takes into account the profitability of a project and the timing of the cash flows that are produced
Sum of all incoming and outgoing payments, discounted using an interest rate, to a fixed point in time (the present)

## Slide 13: Net Present Value
Present value = (value in year t)/(1+r)^t
  r is the discount rate
  t is the number of years into the future that the cash flow occurs

## Slide 14: Net Present Value
(1+r)^t is known as discount factor
In the case of 10% rate and one year
– Discount factor = 1/(1+0.10) = 0.9091
In the case of 10% rate and two years
– Discount factor = 1/(1.10 x 1.10) = 0.8294

## Slide 15: Net Present Value
Year
Cash Flow
Discount Factor (10%)
Discounted Cash Flow
0 | -100,000 | 1 | -100,000
1 | 10,000 | 0.9091 | 9,091
2 | 10,000 | 0.8264 | 8,264
3 | 10,000 | 0.7513 | 7,513
4 | 20,000 | 0.683 | 13,660
5 | 100,000 | 0.6209 | 62,090
 |  | NPV | 618
 |  |  | Chapter 3-64

## Slide 16: Net Present Value
Pros
  Takes into account profitability
  Considers timing of payments
  Considers economic situation through discount rate
Cons: Discount rate can be difficult to choose
Standard measure to compare different options

## Slide 17
A company projecting revenue of 40 lacs in first year and the revenue is going to increase @10 lacs every year for the next 3 years in succession, after which revenue decreases by 15 lacs in the fifth year and thus will be closed after 5 years.
The fixed initial investment for the project is 150 lacs and working capital requirement is 30 lacs.
Compute these for the project :
Payback Period
ROI
NPV assuming 12.5% discount rate
Example 1

## Slide 18: SOLUTION
Payback period
= time taken to pay back the total investment of 180 Lac
= 3 + (30/70) years = 3.43 years
Average Annual Profit = Net Profit  Project duration
= 95 lacs  5 = 19 lacs.
Hence, the ROI = (average annual profit / total investment ) * 100
= (19/180) * 100 = 10.55 %
Calculation of NPV :
Year | Cash flow | Discount factor @12.5% | Discounted cash flow
0 | -180 L | 1.0000 | -180 L
1 | 40 L | 0.8889 | 35.556 L
2 | 50 L | 0.7901 | 39.505 L
3 | 60 L | 0.7023 | 42.138 L
4 | 70 L | 0.6243 | 43.701 L
5 | 55 L | 0.5549 | 30.5195 L
Net Profit : | RS 95 Lacs | NPV : | Rs 11.4195 L

## Slide 19: Example 2