## Slide 1: Project Staff Acquisition and Team Formation

## Slide 2: Project Team Acquiring
The process of acquiring project team is an activity that allows selecting and approving human resources according to required skills and criteria for choosing for the purpose of obtaining the team necessary to accomplish project work.

## Slide 3: Criteria For Acquiring Project Team
The process is managed by the project management team
The project manager is a person who has an authority to manage the recruiting process and decide on team members

## Slide 4: Criteria For Acquiring Project Team
While selecting and deciding on team members, the following acquiring project team criteria should be considered:
  Required level of experience at appropriate projects and activities
    The project manager gathers all information about current experience level of team member to compare it with the required experience level.
  Interest level
    The project manager defines whether team member is interested in participating in project

## Slide 5: Criteria For Acquiring Project Team
  Personal qualifications
    By means of interviews and questionnaires, the project manager look at personal skills and talents of team member and measure how this individual team member will work with other project team members
  Availability
    The project manager identifies whether project team member desired for the project is available
  Knowledge
    The project manager identifies the competency and proficiency of available project team members

## Slide 6: Methods Of Acquiring Project Team
There are several standard acquiring project team methods, including the following:
Method of pre-assignments
  Allows selecting team members in advanced, before project starts
  used in situations when implementation of project depends on the expertise of specific people who deliver a competitive proposal to project

## Slide 7: Methods Of Acquiring Project Team
Method of virtual team building
  Used when the whole project or a significant part of it is to be fulfilled by groups of people who carry out their roles and responsibilities by communicating via electronic means (VC, Email etc.)
  Project manager needs to ensure virtual teams have all required communication tools to participate in project
Method of negotiations
  Allows making staff assignments between multiple projects in order to ensure each of the projects has sufficient human resources to meet the deadlines

## Slide 8: Completion of Acquiring
The team acquiring methods can be used separately or taken together to acquire project team.
Project gets staffed when all team members have appropriate assignments.
Then the process of acquiring project team comes to an end and generates the following acquiring project team outputs:
  Project staff assignment documentation
  Work schedules
  Updates to the project management plan