## Slide 1: Project Selection and its methods; Understanding Project Scope

## Slide 2: Project Selection
It is essential that from the available choices, a selected project
  Should match the team’s skill set
  Has the level of competence
  Has the best chance of success
Project Selection Methods offer a set of time-tested techniques based on sound logical reasoning to choose a project and filter out undesirable projects with a very low likelihood of success

## Slide 3: Project Selection
Project selection methods come into play when a company has many projects on offer but due to resource constraints, is not able to accept all of them. There are two most popular project selection methods
For small projects that are not very complex, the Benefit Measurement Model is useful
For large, complex projects, the Constrained Optimization Method is better
Project Selection Methods
Benefit Measurement Methods
Constrained Optimization Methods

## Slide 4: Benefit Measurement Methods
Benefit Measurement Methods
  Project is selected based upon projected benefit.
  Present values of expected cash inflow and outflow are compared

## Slide 5: Benefit Measurement Methods
Major techniques used are:
  Benefit Cost Ratio
  Economic Model
  Scoring Model
  Payback Period
  Net Present Value
  Return on Investment
  Opportunity Cost

## Slide 6: Benefit Measurement Methods
Benefit Cost Ratio
  It is the ratio of the present value of benefit to the present value of cost
  Project with higher benefit cost ratio is preferred
Economic Model
  Economic Value Added (EVA) to the organization is the considered metric. Also defined as the net addition to the wealth of the organization after deduction of taxes and capital expenditure
Scoring Model
  Few relevant criteria are listed and each of them is assigned a weight. The total score for each project is calculated by adding weighted values

## Slide 7: Benefit Measurement Methods
  Payback Period
  Projected time for recovering the project cost is considered as the selection criterion. Project with the minimum payback period is selected
Net Present Value
  A present value for every inflow and outflow is calculated based upon a discount rate.
  These present values are compared to find out the net present value of the project.
Return on Investment
  It is the percentage profit on the capital invested. If there is no capital constraint than a project with higher NPV should be preferred.

## Slide 8: Benefit Measurement Methods
Opportunity Cost
  The cost that is given up when selecting another project. During project selection, the project that has the lower opportunity cost is chosen.

## Slide 9: Constrained Optimization Methods
Also known as the Mathematical Model of Project Selection
Used for larger projects that require complex and comprehensive mathematical calculations
Techniques used are
  Linear programming
  Non linear programming
  Integer programming
  Dynamic programming
  Multi-objective programming

## Slide 10: Scope of a Project
Project scope is the part of project planning that involves determining and documenting a list of specific project goals, deliverables, tasks, costs and deadlines
The documentation of a project's scope, which is called a scope statement, explains the boundaries of the project
During the project, this documentation helps the project team remain focused and on task
A large project may change along the way, so the better the project has been "scoped" at the beginning, the better the project team will be able to manage change

## Slide 11: Scope of a Project
Importance of defining a project's scope
  articulates what the project entails so that all stakeholders can understand what's involved
  provides a roadmap that managers can use to assign tasks, schedule work and budget appropriately
  helps focus team members on common objectives
  prevents projects, particularly complex ones, from expanding beyond the established vision

## Slide 12: Scope of a Project
Defining the scope of a project
  Requires input from the project stakeholders, who together with project managers establish the key elements of budget, objectives, quality and timeline
  project managers must collect requirements for what the stakeholders need from the project
  The goal is to gather and record precise and accurate information during this process